# When2meet: link

Funding Request: link

# Important Components

- Establish exactly what we want to cover + in what time frame

  - Once we agree on what to include in the timeline, start mapping out how we want it to look / behave like on paper so everyone can

- Get familiar with the existing code and project (for those on the version control)

- Lobby/Shop

  - Level Select Menu/Area

  - Credits menu

  - How to Play / Controls Menu

  - Shop Menu

  - Settings Menu

  - Lobby level design

- Creating & Polishing Level Design / Art

  - Get rid of the wave

- New Mechanics / Power Ups

# Nice to Have, but Not Needed Components

- Achievements/ trophies for bookshelf

- Making the lobby change as the player progresses through the levels (ex: to make the themes of further levels)

# Schedule

Dates are formatted in Monday-Friday sprints, 2-weeks each

Sprint 1	Feb 12th - 23rd

- End Goals (that can be tested):

  - Implement two 2d tilemap into the game

    - Collider tilemap for hitboxes, transparent

    - Background tile map for all art

    - redo current levels with the tilemap system (combine levels 1 and 2)

  - Achievements framework

  - Timer for levels

  - Mapping out new levels & lobby on paper

  - Art progress

    - Redo level 1 ground tiles, wall tiles, sky tiles

    - If time allows: start working on lobby art

- Nat: Implement the 2d tilemap with the current levels

- Max: Implement achievement framework and replace the wave with a timer

- Brian: Art design/planning

- Mo: New level design/blueprints

Sprint 2 	Feb 26th - Mar 8th

Sprint 3	Mar 11th - Mar 22nd

Sprint 4	Mar 25th - April 5th

Sprint 5	April 8th - April 19th

- Submissions to IEEE due April 14th

- The game should mostly be done so that Brian has time to put the trailer together

Sprint 6 	April 22nd - April 25th

- Clean up game for IEEE

EEE 		Saturday, April 27st 1:00PM - 5:30PM

- https://gamesigshowcase.org/

Sprint 7 	April 29th - May 10th

- May 10th is the Friday before finals week (if we really need to do edits after this, we can assess it then, but this would be the last formal sprint in the semester)

# Detailed Descriptions of Each Component

## Achievements

- Get rid of the leaderboard

- Trophy wall in the lobby

- Consistency (saves every time you open and close the app)

- Also need to keep track of coins, purchased items, etc. for the player

## Wave

- We’re thinking get rid of it and time the level instead so the player can explore and traverse in different directions

  - There will be three times for Bronze, Silver, and Gold

## Level Select Menu

- See which levels you have unlocked so far and choose to start at any of them

- See your fastest run on each level?

- See the max coins collected on each level? (ex: 20/45 coins)

## Trailer for IEEE

- For now, just keep it in mind, but not insanely urgent or anything

## Lobby Area

- Spawn into lobby after signing in to computer

- Interactive main menu

- Themed to be like the spider’s loft or home base

- Player should be able to access the following through the lobby:

  - Shop

  - Level select

  - How to Play / Controls

  - Options

  - Credits

  - Achievements

## Options / Settings

- Mute / Unmute music

- Mute / Unmute sfx

## Credits

- Not the most important, can be just a simple credit scroll scene or page pop-up

## Level Select

- Option 1: interactive level select (almost like a level itself)

  - Spiderweb design?

- Option 2: also on the laptop, more of a menu style

## Shop

- Unlock items by using coins to purchase items or customizations

- Unlock items by a combination of level progression and coins

  - Ex: unlock the baseball cap at level 3 & price of 150 coins

- Design idea:

  - Player has to sit at the desk with computer (or approach it) and press a key for the shop menu to pop up sort of like a browser tab

- Ideas for what to buy with coins:

  - Spider skins (sprite swaps)

  - Different music

  - Web colors (look at line renderer to see if this is possible)

  - Random prize/spin wheel (what type of items would this include though?)

  - When you die, you have the option of buying an extra heart (this could be more in-level rather than through the shop)

## Bugs/Things to Fix

- Colliders between the player and the enemies (sometimes will send you kinda flying away)

- Check for duplicate code (i dont think there is any or much at all but couldn’t hurt to check)

- Player collider with walls (will stick to the walls if you keep “walking” in the direction of the wall)

## Art

- Modifying current assets for the new levels

- Make more consistent throughout the menus and levels

- Redo the spider art (it looks kinda washed out)

- Redo enemy art to match the same style as the spider

- UI for lobby

## Power Up Ideas

- Speed up

- Slow down

- Double jump

- Invincibility

- Plus health (extra heart)

## New Mechanics

- Ceiling walk / walking up and down walls

- Shooting webs

- Using your web to move things in the level / hit target areas to open parts of the map

  - Ex: pull up/down levers

  - Breaking walls by pulling on wall mount (this could be in the shape of roots or flowers)

## Level Design Ideas

- i think we should plan max 3 levels and we can merge the current 2 that are made so make just 1 NYC level

- Levels will be in different cities

  - NYC → current

    - Statue of liberty, times square, empire state

  - Japan → pink/clean/nice

    - Cherry blossoms, bullet trains, kimonos

  - Rome → pillars

    - Colosseum, ancient buildings, pizza

  - Paris → catacombs

  - Island

  - Aliens → UFO theme

## Storyline

Storybook Scenes

Intro Lobby Scene (before lobby loads)

- Pages

  - Page 1: Introducing Sam the Spider. Sam lives in a dirt home and is the most loved spider in the community (he is also the only spider in the community, but that is beside the point). He is friends with all the local flies and always hosts dinner parties and get-togethers with them. [main message here is that sam is just a lovable, genuine, cute little guy]

  - Page 2: Despite his popularity, Sam has the worst luck ever. There is probably no unluckier spider than him. Let’s look at the past few weeks just to prove this. He has tripped and rolled down hills, been pooped on by birds, and the other day he was ready to walk out the door for a pool day when it started pouring outside. [we are not too attached to any of these bad luck scenarios, the main message here is that this poor guy never seems to catch a break]

Scene Group 1 (Played before Level 1, Part 1)

- Pages

  - Page 3: Sam thinks he has found a way out as he makes it closer and closer to the surface. He climbs out of a storm drain into a busy nyc street. Finally, he is out of danger’s way, he is so excited. Jumping out of joy, he doesnt even think to take a look around his and see what’s going on.

  - Page 4: Before Sam has the chance to do anything, there is suddenly loud, multiple honking coming from the left hand side. A yellow taxi, who has now slammed on the brakes, tires screeching, is coming straight for Sam. Wide eyed, he just watches the taxi in shock. Of course, the taxi rams in the little guy, sending him down another storm drain and back into the sewer.

Scene Group 2 (Played after Level 1, Part 1 and before Level 1, Part 2)

- Pages

  - Page 5:

  - Page 6:

Scene Group 3 (Played after level 1, part 2 is complete, and before level 2, part 1)

- Pages

  - Page 7:

  - Page 8:

Scene Group 4 (Played after Level 2, Part 1 and before Level 2, Part 2)

- Pages

  - Page 9:

  - Page 10:

Win Scene Group 4 (Played after Level 2, Part 2 is complete)

- Pages

  - Page 11:

  - Page 12:

Death Scenes

Death by Fall (1)

Death by Snake (1)

Death by Bat (1)

Death by Rat (1)

Death by Skeleton

Death by Toxic Water

- the story is portrayed mainly through the comic-book like scenes before, between, or after levels in addition to the artwork and level design of the levels as well

- Level 1: you’re chilling in your loft, having a fun time when the pipes overflow and you’re wiped out into the sewers of NYC. You now have no other choice but to try and navigate the pipes in the effort to find a way out.

- End of Level 1: you find a pipe that leads out (or at least it looks like it does), so you jump through. Now you find yourself in what resembles the underground subway system of EXAMPLE CITY. Hmm, looks like all these underground systems are somehow connected. Let’s keep going and see what we find, we can’t go back anyways.

- And so on through each level until the very last level (if we choose to do the UFO scene)

- Bright light, what could that be…sam gets abducted…where are we, what should we do…i guess we keep going

- Once you complete the last level, there’s a final story scene where we find out what ultimately happens to sam the spider. Are the aliens spiders? Does he become a part of their team? Does he find his way back home? Etc.

I had Chat GPT create something from this:

Introduction: Our story begins in a comic-strip format, introducing our hero – a quirky and adventurous spider enjoying a peaceful afternoon in his cozy house nestled at the bottom of an abandoned water pipe. Suddenly, a distant rumbling disrupts his tranquility, growing louder and more ominous by the second. In a whirlwind of events, our spider is swept away by a sudden deluge, plunging him into the dark, unknown depths of the city's sewer system.

Level 1A: New York City Sewer

Gameplay: As the player, you control the spider, swiftly navigating through the maze-like sewer pipes of NYC. The rushing water is always a threat, pushing you to move quickly and tactically. Collect flies for points and dodge dangers like predatory rats and sticky puddles.

Objective: Escape the sewers and find a way to the surface.

Level 1B: NYC Subway System

Storyline: Emerging from the sewers, the spider finds himself in the bustling NYC subway system. The environment is chaotic, with trains roaring by and passengers oblivious to the spider's presence.

Gameplay: Escape the subway system and get to the surface.

Level 2: Paris

Storyline: A stroke of misfortune (or perhaps fortune) lands the spider in a taxi, which unknowingly transports him to the airport. He sneaks onto a plane headed to Paris. Getting off the plane, the plane engine blows Sam away, and he ends up falling into the sewers leading him to the Paris catacombs.

Gameplay: Tries to escape the catacombs and ends up in a French bakery.

Level 3: Greece

Storyline: In the French Bakery, Sam finds himself a baguette to eat. However, the box containing the baguette is taped shut, and Sam is shipped off to Greece.

Gameplay: Sam attempts to escape the rat Trojans and finds himself on a Greek boat when he sails off into the sunset.

Level 4: Atlantis

Storyline: The spider's journey takes an unexpected turn when he stumbles upon a boat that sets sail and eventually crashes, sinking into the mythical city of Atlantis.

Gameplay: He fights off seahorses and tries to run away from Poseidon. After escaping, he finds himself in the Bermuda Triangle where he meets aliens. The aliens feel bad for Sam and help him get back to NYC.

Having survived the perils of Atlantis, the spider resurfaces, finding himself in a serene park. Here, he spots a 'web house for sale' – a sign that perhaps this is where his journey was meant to lead him. now settled in his new home, reflects on his incredible journey. Each city and adventure has taught him resilience, adaptability, and the beauty of different cultures. His journey may be over, but his life in this new world is just beginning.