# Sprint Roadmap - Updated 04/17/24

## LAST SPRINT SHAWTIES - DEBUGGING - Final Build Submission Due Next Friday - Final Presentation Video Due Finals Week Friday ## Things To Fix #### Bug: Velocity Increase If Stuck Grappling - Low Priority - If you grapple and are stuck against something, as soon as you get pulled past the object, you grapple super fast (we can work around this in presentation by us playing around it) - Possible fix: if you have not moved a minimum distance in a certain amount of time, your web will be destroyed - Possible fix: set a speed limit that the player cannot go above - Possible fix: find where it does this in the code and do not multiple by Time.deltaTime #### Lobby Bed Bug - Low Priority - Bug: you can only exit to main menu from the lobby bed trigger once, after once it will only flicker the main menu and then send you back to the lobby -Probably not worth worrying abt #### Lobby Wall Bug - Low Priority - you can move towards a wall in the lobby in the air and stay in the air, like you won’t fall down which is weird bc it has the correct material on it so idk (not super important for ieee) - Add Win Story Comics - Add Shoot Web Instructions - Make the player take damage from touching an enemy - Spider Death Animation - Fix Spider Shooting State Bug (when player holds down button you are stuck in the state) - Finish Costume Animations - Costume Sprite Sheets From Brian - Add into game animations - Fix Random Level Design Areas - Mo - ***Publish on Itch.io (find about steam process, we might not have enough gameplay?)*** - Particle Effects All Around - Dexter Mode - Cap Swinging Speed In Level - Fix Web Disappearing and Rotating when colliding with another web bug - Wishlist: Checkpoint System - Wishlist: Skip Button for Book Animation After you press Play - Wishlist: Spider Jokes somewhere in the game - Fix Enemy Colliders ## To Do For IEEE (next two weeks) comp is 04/27 (1 week and a half) ### Mo - Sprite Atlas - Check Water tagging - Fix water in level 2 #### Import New Sounds & Music - Sounds needed: - Player: - Jump - Hit Ground - Shoot Webs - Death Sound - Swinging - Enemies: - Hurt - Death - Attack - NPC: - Interaction Sound - UI: - Button Clicks - Shop: - Shop Opening/closing - Purchase Sound - Locked Sound - Level: - Win Sound - Lose Sound - Lobby Sound - Level Sound - Comic Sound - Comics placed down - Presentation Script - Tutorial Text ### Brian #### Need Art - Web Customization - Done - Need Re-Colored Webs First from Brian - Need to color the webs when shooting #### Need Art on Animation Sheet- 1 Costume Implemented - Finish implementing for all animations (currently only done for the idle animation, so the player only repeats idle) - Let’s do just one of the costumes fully implemented (propeller hat?) - Game Logo for Comp - done - Story Book - almost done? - Web Shoot Animation - ? ### Nat #### Finish NPC Interactions - Make the ‘press x to interact’ message appear/disappear when you enter/exit the trigger - Finish animation for the rest of level 1 npcs and level 2 npcs #### Finish Comics - Drawing (not win) - Finish drawing intro to level 2 art, win story, and losses - Hook up sounds once Mo is done uploading to drive - Hook up different web colors in level - Hook up hat costume for all animation states - Hotkeys (thursday) - Each death scene (1 2 3 4) - Past tutorial stage, level 1 (0) - End of level 1 - Level 2 - Top - on the right of the water - Middle - in the big open space - Pipe - where the coins spell out pipe - Web Shop Bug #### Enemy Movement - Find out wtf is wrong with them and why they don’t want to move properly. State switching and conditions are probably weird - Animation transitions for rat seem to be working properly. But, the snake is weird. Check to see if bat is working correctly. Also, collider remains even after snake disappears upon death?? #### Volume Control (in game pause menu and main menu how to play menu) - Low Priority - slider to control music volume - slider to control sfx volume - Volume value carries across scene loads - Lobby pause menu for ?? and volume control - Escape key also triggers all pause menus #### WebRenderBug - Web is rendering behind the tilemaps when in the pit ### Done - Nat #### Character Limit for the username input #### Implement Web Colors for Swinging #### Finish Comics - Implementation - Show book cover art on podium/stack of books → fade in first panel - Open book button or back button - Import new comic art & re-hook up variables to match num. of squares per panel - Page flipping / pencil writing sfx - Music?? - Bug: skip and next buttons are not aligned to different screen sizes? #### Restart Level Ability - From Menus - Ability to restart that same level if you die (would have to be another button from each lose screen) ### Max #### Sam Death Animation (before going to the next menu) #### Player Movement Improvements - just variables and lobby left - Make wall climbing/sliding faster - Make swinging less buggy and faster (last semester used spring joint and so much better, more natural and fun to use) - Find out if we can still control the distance from the joint to the player if we use spring joint. If we can’t, can we switch from spring to distance joint as soon as the player crawls up or down the web via input? #### Timer Bug / Leaderboard Thing We Talked About: - done - timer sometimes does not start 00:00, make sure it resets at each level (also, why do we have a timer, is this even used anywhere? do we need it?) - Bug: Not all scores are being saved in the leaderboard ### Wishlist #### Restart Level Ability - From In-Level Pause - Also should be accessible through the in game pause menu - Avoids the user having to return to the lobby each time #### Bug: Velocity Increase If Stuck Grappling - Low Priority - If you grapple and are stuck against something, as soon as you get pulled past the object, you grapple super fast (we can work around this in presentation by us playing around it) - Possible fix: if you have not moved a minimum distance in a certain amount of time, your web will be destroyed - Possible fix: set a speed limit that the player cannot go above - Possible fix: find where it does this in the code and do not multiple by Time.deltaTime #### Lobby Bed Bug - Low Priority - Bug: you can only exit to main menu from the lobby bed trigger once, after once it will only flicker the main menu and then send you back to the lobby -Probably not worth worrying abt #### Lobby Wall Bug - Low Priority - you can move towards a wall in the lobby in the air and stay in the air, like you won’t fall down which is weird bc it has the correct material on it so idk (not super important for ieee) Sprint 1: (2/12 - 2/23) - Implement 2d tile maps and debug it so it works with what we have so far - Timer framework & Leaderboard Update - Level 1 Art - Reskin Current Tileset - Mapping out lobby and level 1 on paper Sprint 2: (2/24 - 3/8) - Lobby Art Tiles, Lobby Art (computer, bookcase, spiderweb, etc.) Props got done, current lobby tiles are temp tileset we got online - Level 1 Tiles - Level 1 (using level 1 tileset) and Lobby Geometry (using tilemap we found) - Lobby Framework - Level Select / Story Mode - 1 New Mechanic - Walking on Walls + Animation - 1 Powerup - Extra Heart Sprint 3: (3/9 - 3/22) - Level 2 Tiles - Integrate Any New Lobby Art (paused bc of funding) + Finalize Level 1 Design - Level 2 Mapped out on Paper - Lobby Framework - Shop - 1 New Mechanic - Repelling down/up Web + Animation - 1 New Powerup - coin multiplier Sprint 4: (3/23 - 4/5) : Main Goal → we need to piece this thing together like asap no rocky - Mo: - Redo Levels with new art tiles - done - Redo Lobby with new art tiles - Nat: - Finish importing Mo’s lobby and level 1 updates and merge to main - will do on sat/sun - done - Finish enemy behaviors & animations (in sandbox scene) - Work on importing ui assets and dressing up lobby menus (lobby scene) - Finish storyline skeletons to send to artist (only win scene left and changing that one comic square from computer to book reading) - will do on saturday - Fix Camera x-movement when swinging - done - Monday: make purchases with deans suite - done - coin powerup multiplier - done - Max: - Lobby menus continued - Shooting webs mechanic (in level scene) - Brian: - Ideas for trailer - Animations¦ web shooting,Repelling up/down - Sounds / Music?? - Other things we need before the trailer - Npcs - Level A - Extra Animations for Oomph, Sounds, Music - Integrate Level 2 Art & Level 2 Geometry (remember we are only need to showcase some of level 2 for ieee, not the entirety of it) - For Shop Art (we don’t need too much, just choose one or two items we can buy to showcase) - 1 New Mechanic - Shooting Webs + Animation - Final Powerups (i'm thinking 2 more but time will tell if its only 1) - Polish Up the Lobby Menus (Shop, Level Select, Controls) - If time allows: Achievements System (not a need for ieee, could be nice) Sprint 5: (4/8 - 4/19) Things To Do 04/05 - Merge files mo sent to nat and send to main - done - Split up level 1 parts to two separate levels - done - Add story scene between level 1 and level 2 - done - Quitting from pause menu in level should send to lobby not main menu - done - Bug: you can’t press x again without exiting and re-entering the collider - fixed Things to Do by 04/07 latest so we can work on trailer - Pipe gas animations [mo] - done - Npc behavior (1 + 2) [nat] - done - All other nps just animate - Pixel art for shop [brian] - done (nat will implement this week) - done - Web Shooting [max] - done ORIGINAL SPRINT TASKS - Trailer due 4/14 (the sunday in the middle of this sprint) - Finalize Level 2 Geometry - Redo Comic Scenes (Nat can help with this) - Comic Relief Character (flies/rats?) - - Enemies Art (Make the art blend well with the level) - done - “Oh shit” buttons we might need for IEEE (ex: “level select” or pause button that is really just an escape key in case things glitch/freeze) (we have pause so i think thats enough?) - If time allows: Achievements System (not a need for ieee, could be nice) - This sprint is basically our wiggle room and time to finalize and fix things before ieee Sprint 6: (4/20 - 5/3) - IEEE Showcase 4/27 - Plan + practice the presentation, potential q&a’s from panel, what are the strong parts of our game - Finalize Enemy Art, Any additional touches to Art in general (ex: particle effects, animations, etc.) [this is hard to tell until we get closer and we know what we have left or see what the game currently looks like) - Add in any other SFX we may need - If time allows: Achievements System (not a need for ieee, could be nice) - Debugging Sprint 7: (5/4 - 5/17) - 5/10 is the friday before finals week - This sprint should mainly be finishing touches, making sure everything is functioning the way we want it and as expected - Here we can add in any of the small details we personally would like to include - Ideas we threw around: easter eggs in achievement system, boss in level 2 - Uploading a build for us to showcase - I'm assuming there will be a final presentation, so do that - If not done before: finish achievements system and final powerups Put Anything Here I Didn’t Account For Above

## SPRINT 1 ( 2/12/24 - 2/23/24 )

Goals: - Implement 2d tile maps into the game - Background tile map without colliders - tilemap for the floor/platforms/walls - Props tilemap (appears in front of the player and without colliders) - Collider tilemap for hitboxes, transparent (trigger boxes) ← do we need this as a tilemap? Or can we just create a 2d collider that is a trigger? - Achievements system framework - Implement a timer in the levels - Remove the incoming wave from the game (being replaced by the timer) - Mapping out level 1 & lobby on paper - Art progress - Reskin level 1 ground tiles, wall tiles, sky tiles - If time allows: start working on lobby art Responsibilities Nat: tile maps and removing wave Max: Achievements and timer framework Brian: level 1 tile art reskin progress Mo: Map out lobby design/layout on paper. Level 1 design on paper End of Sprint Reflection Did we finish everything? Did we leave anything out? What notes do we need to carry forward to the next sprint?

## SPRINT 2 ( 2/24/24 - 3/8/24 )

Goals: - Lobby Art Tiles / Lobby Art - Computer, bookcase, spiderweb, etc. - Lobby tiles reskin - Level 1 and Lobby geometry: - Modify and complete level 1 geometry using the tilemap and the mapped out, on paper levels that we have from sprint 1. - Create some basic geometry for the lobby so we can start to work on the code for it - 1 Lobby framework (level select / story mode) - Level select / story mode - Not all of these are necessary, but we should at least think about and talk about - Are we going to have only story mode be an option or should be include also a level select option - Cleaning up the comic book scenes - Adding oomph to the comic books scenes (fading in and fading out) - Sound effects maybe - Comic book speech bubbles rather than text at the bottom - Redoing some of the scenes so that it goes along with the lobby theme - Also clean up and finalize our story line so we can get the comic scenes done with - 1 new mechanic - walking on walls - Walking on walls and turning vertically against the wall (it doesnt need to be automatic, it could be where the player presses a button and an animation plays where the spider jumps on the wall and then the player continues from there, and then the opposite to get down from the side wall) - Animation for the mechanic - It needs to look good and feel good, not only function correctly - 1 powerup - pick up extra health (a heart) Responsibilities Nat: new mechanic and powerup Max: lobby level select / story mode Brian: Lobby art Tile progress. Lobby art (computer, bookcase, spiderweb, etc) Mo: Layout lobby using tilemap in unity. Layout the structure of level 1 using Brian’s sprint 1 tiles. End of Sprint Reflection Did we finish everything? Did we leave anything out? What notes do we need to carry forward to the next sprint?

## SPRINT 3 ( 3/9/24 - 3/22/24 )

Goals: - Level 2 Art - Integrate Lobby Art from Sprint 2 and finalize Level 1 + Lobby Geometry - Level 2 Mapped out on Paper - Web Swinging Animation - 1 Lobby framework (shop) - Shop - Using coins to buy items - Web colors - Deactivated cosmetics - Applying those items to the spider (aka line renderer) - Shop interface - Transition for opening up and closing out the shop window - Tweening - LeanTween - Nat will send some videos in the slack - 1 new mechanic - repelling - Repelling down or up your web (i have a video that i followed originally that followed the logic of a grappling hook where you hit a grapple point and then gets pulled all the way to that point) - Animation for the mechanic - It needs to look good and feel good, not only function correctly - Camera Movement - 1 powerup - tbd which one (possibly: coin multiplier) Responsibilities Nat: power up + new mechanic Max: lobby shop Brian: Art Progress Level 2 . web swinging Animation Mo: Add any new art from Brian into lobby from sprint 2. Finalize level 1 design with Brian’s tiles from sprint 2. End of Sprint Reflection Did we finish everything? Did we leave anything out? What notes do we need to carry forward to the next sprint?

## SPRINT 4 ( 3/23/24 - 4/5/24 )

Goals: - Extra Animations for Oomph, Sounds, Music - Integrate Level 2 Art & Level 2 Geometry - Remember: we only need to showcase part of level 2 for ieee, not the entirety - Polish Up the Lobby for Trailer - Make sure it's running smoothly - Adding in any smaller details - Adding in the menus that are smaller and must faster to make (controls menu, credits screen) - Make the lobby look solid, good, all the aesthetic touches and all - Add any remaining shop art we might need for the trailer (don’t necessarily need to be 100% functional)(i’m thinking we choose one or two items to fully integrate and equipable for the player) - 1 new mechanic - shooting webs - Shooting targets / enemies with your web - Animation for the mechanic - It needs to look good and feel good, not only function correctly - 1 powerup - tbd which one (possibly: ) - Remember: The animations don't have to be crazy, just enough for it to be obvious to the player that something is happening - Could be a glow or a spark with a sfx - If time allows: Comic Relief - Prate’s idea of having some flies with some text bubble of wee wee or dressed up with a baguette or something for france - We def need to lean into the spider’s insane lack of luck in the storyline to make it funny otherwise it'll just feel out of place i think - If time allows: Achievements System - Not a need for ieee, more just a want for the final build in general - We can reassess once we get here, but not a priority Responsibilities Nat: power up + new mechanic Max: polish up lobby / finish implementing any of the functionality leftover from the previous sprint + wishlist achievements system Brian: all game mechanic animations, custom music and sound effects. Mo: integrate level 2 art + level 2 geometry + help with wishlist comic relief characters End of Sprint Reflection Did we finish everything? Did we leave anything out? What notes do we need to carry forward to the next sprint?

## SPRINT 5 ( 4/8/24 - 4/19/24 ) - Wiggle Room / Prep / Polish

Goals: - IEEE Submissions Due 4/14 at Midnight - Trailer Needs to be Done - brian needs to have enough time to put it together before then - Finalize Level 2 Geometry - Redo Comic Scenes If Needed - Comic Relief Characters - Enemies Art - Make blend well with the rest of the level’s art - Add some sort of animation for when they get hurt (someone might need to help brian here, tbd) - Start polishing things up for IEEE - this is our “wiggle room sprint” - Oh shit buttons - in case the level freezes or the player freezes or some random bug happens we can wisely get ourselves out of the situation during the presentation - If time allows: achievements system Responsibilities Nat: comic scenes + oh shit buttons + debugging Max: lobby polish + debugging + wishlist achievements Brian: enemy art + trailer Mo: level 2 geometry + comic relief End of Sprint Reflection Did we finish everything? Did we leave anything out? What notes do we need to carry forward to the next sprint?

## SPRINT 6 ( 4/20/24 - 5/3/24 )

Goals: - IEEE Showcase 4/27 - Prep what we are going to say and display - Have our 5 minutes PLANNED - Cover questions they might ask and how we’ll respond - What are the strong points of the game that we should highlight - Dividing up the points and time among the team - Finalize Enemy Art / Any Additional Touches to Art - Remaining SFX - Here we put things that we don't NEED for ieee, but we WOULD LIKE to include in the final project - achievements - More powerups - Finish level 2 - More animations - More shop items - More art for the lobby or the levels - Debugging - We will reassess what exactly else we need and how to divide it up once we get closer to this sprint Responsibilities Nat: presentation + help as needed Max: achievements + presentation + help as needed Brian: finalize enemy art + any additional art needed + sfx needed Mo: help as needed End of Sprint Reflection Did we finish everything? Did we leave anything out? What notes do we need to carry forward to the next sprint?

## SPRINT 7 ( 5/4/24 - 5/17/24 )

Goals: - 5/10 is the Friday before Finals Week - This sprint should mainly be finishing touches and making sure everything is the way that we want it and as expected - Final sounds, - Debugging - Final Final Polish - I’m assuming there will be a Final Presentation so do that - Continuation and Finalization of what we WANT but don't NEED - Once we decide this, it also is hard to tell until we are at this point Responsibilities Nat: final polish + debugging Max: final polish + debugging Brian: final polish for art, sounds, animations Mo: final polish End of Sprint Reflection