Milestone 4 Task List & Expectations

Milestone 4 Expectations

For this milestone, I am actually finishing up all of the core game mechanics, so the following two sprints (5 and 6) should be able to address more of the bug fixes, art, sounds, and so on. For new additions, I only have the incoming wave which will place some pressure on the player to finish the level before they get caught in the wave. Other than this, most of the work this sprint will be polishing up systems or adding small features to them while the foundations of the systems have already been built. Briefly, some of these include things like the enemy attack animations, adding in level 3 geometry, allowing for player input for the leaderboard name. The last section of this sprint is addressing some small bugs that I have been compiling in a list. These are listed below in the tasks. Again, the overall goal of this sprint is to finish polishing up the core game mechanics and addressing any bugs I have identified in order to set me up to work on art and sounds in the following two sprints.

Milestone 4 Tasks

- Clean up the enemy characters and behavior

  - Add the bat enemy

  - Attack animations when player approaches

- Add in player name for leaderboard

- If time allows: Level 3 Geometry

- If time allows: Temp Art in the Scenes

- Rethink if i'm still adding the wave mechanic (seems like a lot)

- Bug Fixes

  - Fix the wording of tutorial messages to be intuitive

  - Fix Level 2 Geometry

    - Don't let the player just swing through the level the entire time, force them to use the webs to navigate through also

  - Player vibrates when colliding with a wall or prop horizontally

    - Issue with the rigidbody continuing to teleport in the same place

  - Enemy starting locations and animations

    - Change for a script to move a certain range left and right

    - Animation will only be the sprite changes and flip x

Milestone 4 Feature List

- Enemies

  - ☑ Simplify the animations, only handle the sprite swaps

  - ☑ Create a script that moves them back and forth within a range

  - ☑ Add the bat enemy

  - ☑ Screen flashes red when the player is hurt

  - ☐ Attack animations when the player approaches and is within a range

    - Idea for alternative for the attack animations → the enemy will follow its normal route unless the player is within a certain range. If within the range, the enemy will then travel in the direction of the player at a faster speed. If the enemy collides with the player, it will get knocked back a little bit and then continue.

- ☑ Complete Leaderboard

  - ☑ Player will be prompted to enter their name before they play

  - ☑ Name will be displayed on the in game hud

  - ☑ Name will be displayed with score on every loss or win menu screen

- ☑ Incoming Wave Mechanic

  - ☑ Constantly moving to the right

  - ☑ If the player collides with the wave, they lose

    - Have the player be able to see the wave from the start, wait a few seconds and then start to move to the right as normal

- ☑ Bug Fixes

  - ☑ Fix the wording of the tutorial messages (specifically the swinging one so players know they have to point towards the ceiling or towards a grappable object in order to swing

    - DECIDED NO - Maybe while they are in that small area of the tutorial, if they activeGrapple without successfulGrapple, a message will appear saying click over an object you can swing off of…..like the ceiling

  - ☑ Level 2 Geometry

  - ☑ Screen shakes when the player collides with another collider

    - Issue with the rigidbody continuing to teleport in the same place

Milestone 4 Wish list (not necessary, but nice to have)

- ☑ When Player takes damage, flash slightly red on screen

- Level Geometry

  - ☑ Fix level 2 geometry

  - ☐ Create and connect level 3 geometry

- Temp Art in Scenes

  - ☐ Literal bad hand drawn scenes just to have something in there to give an idea of how the story line will go

Test Walkthrough (How do I validate this work?)

- Enemies:

  - Go through the levels and see that all the enemy characters are there: snake, croc, bat, and rat. They should have an attack animation once the player is close. Some of them should also be moving back and forth on the same platform.

- Leaderboard:

  - When you play the game, you should be prompted for your name and once you lose or win, the leaderboard should update with the top ten names and score displayed on the screen.

- Incoming Wave:

  - During each level, there should be a wave coming from the left and going towards the right of the screen. If the player collides with the wave, you lose the game and are prompted accordingly. The wave should move at a constant speed.

- Bug Fixes:

  - For the tutorial messages, read them and see if they seem intuitive to follow along with. Check to see if you can get the message to show up at the swinging tutorial section.

  - If you walk towards a wall or prop continuously, the screen should not vibrate.

Included in the Milestone Folder

- Scripts Folder - this folder contains all of the scripts I have written thus far in the project.

- Milestone Task List & Expectations (this document)

- Sprint4Build Folder - contains all of the files necessary to run the latest build

How To Run The Build

- In order to run the build, you should download the Sprint4Build folder and double click the “340_InThePipes.exe” file.

Link To 10-Pager

- The 10-pager contains a great deal of information regarding the project such as reference links, websites referenced, overview of milestones, etc.

- Click Here To View The File

Brainstorm Page

- Polish UI

  - Art

    - Buttons

    - Background

    - How to play diagram

    - Art for story scenes

  - Music

    - Background music for main menu

    - Lose music for loss menus

    - Win music for win menus

  - SFX

    - Button click

- Polish Levels

  - Character & Enemy Art

  - In-game background music

  - Sfx

    - Enemy attack

    - Splash when fall in water

    - Fall down a pit

    - Swing?

    - Jump?

    - Win

- Core Level Play

  - Add the bat enemy

  - Level 2 & 3 geometry

  - Clean up the current enemies

    - Attack when you are near

    - Sounds get louder as you approach

      - Ex: rat noises or snake hissing as you approach them

  - Tutorial messages

    - Move left/right

    - Jump

    - Swing

    - Avoid the pits

    - Avoid the enemies

  - Water Wave System

    - Slowly approaching from the left side of the screen

    - If it catches up to you, you are swept up by the wave and lose

      - Trigger collider moment

    - Sound gets louder as the wave gets closer to the player

    - Art for this hmm??

  - Collectibles system

    - Collecting flies or coins

    - In-game hud will update as the player collects them

    - Upon loss or win of level, store in parameters script and pass into the appropriate script

  - Leaderboard system

    - Upon loss or win of game, compare to the current leaderboard

    - if greater than the #10 score, find the correct spot and update the leaderboard

  - Lives system

    - Allow the player to have 3 lives in total rather than just 1