Milestone 5 Task List & Expectations

Milestone 5 Expectations

For this milestone, I am primarily focused on getting the art and sound into the game. This includes the menu art such as buttons, backgrounds, button clicks, sfx, background music, etc. I provide a more detailed description of what exactly this will involve in the below task and features list. There are a couple of bug fixes I want to fix in this sprint as well and they will be listed below as well. Other than this, I also want to finally finish the attack animations. I have come up with an alternate approach to how I want the enemies to behave. Instead of using the animator and switching animations, I am going to have the enemies move towards the player, if the player is within a certain radius from the enemy. If the player is not within the radius, then the enemy will continue its normal path. This will work for the snakes, rats, and bats. The crocodiles might need a different approach because I would like them to open their mouths as if they are going to eat the player once they are above them. For this, I am thinking of simply doing a sprite swap and keeping the croc on its path of floating in the water. All of these are what I want to accomplish. My one feature that would be ideal, but not necessary is to add in a level 3. The biggest tasks for this would be building the geometry of the game and putting together the art for it.

Milestone 5 Tasks

- sfx and music

- menu art

- in-game level art

- bug fixes

- enemy attack sequences

- add in grapple help message in tutorial scene

Milestone 5 Feature List

- sfx and music

  - menus - button click

  - menus - background music

  - menus - story background music

  - Decided not to bc we already have the button click sound when pressing next during the story scene - menus - story scene placing sounds

  - If time allows - menus - story scene sfx

    - spider humming

    - water rattling in pipes

    - spider confused

    - water rushing

    - spider yelp

    - objects rushing around in the water in the background

    - water flushing out, dying down

  - game - background music

  - game - jump sound

  - game - swing sound

  - game - hurt sound

  - game - enemy close by sound (rat, bat, snake, croc)

  - game - taken over by the wave sound

  - game - water wave close behind

  - game - level complete sound ???

  - menus - win screen music

  - menus - lose screen music , lose screen sfx for each type of death ???

- menu art

  - main menu

  - pause menu

  - how to play

  - leaderboard

  - lose croc scene

  - lose bat scene

  - lose rat scene

  - lose fall scene

  - lose snake scene

  - lose water scene

  - intro story scene -> outline made

  - win story scene -> outline made

  - final win scene -> outline made

  - buttons

- extra

  - change color text of the tutorial prompts

  - change color text of the username input field to black

- bug fixes / additional features

  - enemy attack sequences - enemy charges towards player if within a certain radius, sprite swap for croc. else, continue on the default path of movement. If player and enemy collide, player is knocked back a tiny bit

  - tutorial help message if player does not successfully grapple, coroutine for the message

  - add in some how to play directions in the pause menu

  - Level 2 physics are so off, the player is jumping into a different dimension

Milestone 5 Wish list (not necessary, but nice to have)

- level 3

- bug fix - player sticks to wall, can continue to jump (check the tags of the level 2 walls, make sure they are not tagged as “wall”)

Test Walkthrough (How do I validate this work?)

- for sounds and art, you will have to navigate through each of the menus and the levels and verify they are there. you can test the different scenarios of winning, losing, etc.

- for the enemy attacks, get near any of the enemies to see their behavior change and then move further away from them to see them revert back to their original behavior.

- Decided not to add → for the tutorial grapple help message, click in a direction that is not grappable and a temporary message should appear on the screen to help

- pause the game to see the updated pause menu, it should include some updated visuals for the buttons

Included in the Milestone Folder

- Scripts Folder - this folder contains all of the scripts I have written thus far in the project.

- Milestone Task List & Expectations (this document)

- Sprint5Build Folder - contains all of the files necessary to run the latest build

How To Run The Build

- In order to run the build, you should download the Sprint5Build folder and double click the “340_InThePipes.exe” file.

Link To 10-Pager

- The 10-pager contains a great deal of information regarding the project such as reference links, websites referenced, overview of milestones, etc.

- Click Here To View The File

Brainstorm Page

- Polish UI

  - Art

    - Buttons

    - Background

    - How to play diagram

    - Art for story scenes

  - Music

    - Background music for main menu

    - Lose music for loss menus

    - Win music for win menus

  - SFX

    - Button click

- Polish Levels

  - Character & Enemy Art

  - In-game background music

  - Sfx

    - Enemy attack

    - Splash when fall in water

    - Fall down a pit

    - Swing?

    - Jump?

    - Win

- Core Level Play

  - Add the bat enemy

  - Level 2 & 3 geometry

  - Clean up the current enemies

    - Attack when you are near

    - Sounds get louder as you approach

      - Ex: rat noises or snake hissing as you approach them

  - Tutorial messages

    - Move left/right

    - Jump

    - Swing

    - Avoid the pits

    - Avoid the enemies

  - Water Wave System

    - Slowly approaching from the left side of the screen

    - If it catches up to you, you are swept up by the wave and lose

      - Trigger collider moment

    - Sound gets louder as the wave gets closer to the player

    - Art for this hmm??

  - Collectibles system

    - Collecting flies or coins

    - In-game hud will update as the player collects them

    - Upon loss or win of level, store in parameters script and pass into the appropriate script

  - Leaderboard system

    - Upon loss or win of game, compare to the current leaderboard

    - if greater than the #10 score, find the correct spot and update the leaderboard

  - Lives system

    - Allow the player to have 3 lives in total rather than just 1